## Slide 1: Plan for CEPC Software Development in 2020
Weidong Li and Shengsen Sun
representing CEPC Software Group December 25th, 2019

## Slide 2: Software Environment
Requirements from ACTS:
  gcc (>= 6.2), cmake (>=3.7), boost (>=1.62), ROOT (>=6.10)
Requirements from TensorFlow and multi-threaded Gaudi
  TensorFlow: gcc >= 8
  Gaudi v32.0: gcc >=7
Plan to move from LCG_94 to LCG_96b
 | Current | Update
LCG | LCG_94 | LCG_96b (latest)
gcc | 6.2.0 | 8.3.0
binutils | 2.28 | 2.30
cmake | 3.8.1 | 3.8.1
Boost | 1.66.0 | 1.77.0
ROOT | 6.14.04 | 6.18.04
Gaudi | v29r2 | 32.0

## Slide 3: Association Relationships in EDM
Association
  TrackerHit
  SimTrackerHit
  CalorimeterHit
  SimCalorimeterHit
  ReconstructedParticle
  MCParticle
Aggregation
  A subtype of association relationship
  In our case, upstream objects can access their own downstream objects: ReconstructedParticle  Track  TrackerHit  TrackerPulse

## Slide 4: Plan for Event Navigation
Requirements to Event Navigation
  Needed by digitization algorithms and tracking algorithms for performance evaluation particularly in the development stage
Problems with PLCIO
  Object IDs are used in Association and Aggregation
  Not straightforward to retrieve an object with its Object ID
Plan
  Develop helper classes or Gaudi services to facilitate event navigation between
    TrackerHit and SimTrackerHit
    CalorimeterHit and SimCalorimeterHit
    ReconstructedParticle and MCParticle

## Slide 5: Porting tracking algorithm
Tracking process (Marlin)
SiliconTracking process
SiliconTracking_MarlinTrk is chosen as the first migrated reconstruction, since it has less dependency and the tracking for silicon detector is more simple than TPC.
SiliconTracking for vertex detector (pixel VXD) only (without strip SIT) is most simple option.

## Slide 6: Plans for tracking algorithms
Migration algorithms from Marlin to CEPCSW and Validation
  Tracker
    Full Silicon Fu Chengdong
    TPC Zhang Yao / Zhao Mingrui
  PFA
    Arbor Ruan Manqi, ...
    Pandora Guo Fangyi, Li Gang, …
  Jet / Flavor Li Gang, …
  Validation: Time consumption, manpower, computing resource…
ACTS: A Common Tracking Software
  Benefit from software upgrade projects for international experiments
  Long term using ACTS as CECP tracking (track finding)
  FATRAS: an option of tracker fast simulation tool for CEPC

## Slide 7: Fast Simulation
Three types of simulation
  Full simulation (Geant4) O(1)
  Fast simulation O(1/100)
  Parametric simulation O(1/1000)
Plan to develop a coherent simulation framework
  Allow mixing of full and fast simulations
  when a particle enters a certain detector region, user-defined simulation tool will be used.
Fast simulation tool development plan
  Tracker: hit level fast simulation
  Calorimeter: frozen showers, GAN
ATLAS ISF (Integrated Simulation Framework)

## Slide 8: Calorimeter Simulation with GAN (1)
E of Leading
E of Sub-Leading
Looks fine, has room for improvement.
Full simulation with Geant4 :
  The most accurate approach, but also the most computationally intensive.
  Computing time scales roughly linearly with both the incident particle energy and the number of incident particles.
  Calorimeter simulation is one of bottlenecks.
Simulation with Generative Adversarial Networks (GAN) is one of fast simulation methods
Current status:
  Trained GAN for electron and photon using particle gun samples.
  Checked its performance using mc samples.
  Compared some properties of reconstructed gamma from Geant4 and GAN.

## Slide 9: Calorimeter Simulation with GAN (2)
In general, the results from GAN looks good and shows its potential for fast calorimeter simulation.
There is still lots of work need to be done and our plan is as follows:
  Optimization of GAN architecture, initial parameters including hyper parameters to improve its performance
  More performance studies like energy scale, resolution, identification and isolation variables.
  Combine ECAL and HCAL in GAN simulation.
  Training with other data samples like , k and so on.

## Slide 10: Plan for Multi-threading Testing
Framework Testing
  Update Gaudi to the latest version of V32.0
  Detector simulation chosen to be Multi-threaded application
Testing of Event Store
  To check whether it is thread-safe or not
Event Data IO Testing
  Data synchronization and performance measurements
Performance optimization

## Slide 11
Thank You !
谢谢