## Slide 1
From WLCG

## Slide 2
Storage and Third Party Copy
We agreed to consider HTTP as the WLCG baseline protocol for TPC. Every storage solution should implement it and every site should deploy it
Alice has its own scenario based on xrootd protocol which already works in production at the ALICE sites
Need to make it work at the required scale across the WLCG infrastructure. Will be followed up in the DOMA TPC task force and WLCG Ops
The timescale is tight: we would like to be gridFTP-free by end of 2021 (linked to the Globus decommissioning)
Data challenges in late Q2 2021 to convince ourselves we can replace gridFTP with HTTP in full scale production
Notes: <number>

## Slide 3
AAI
Two aspects here (related but not the same):
Decommissioning of Globus (in OSG by end of 2021)
Wish to progress toward x509-free infrastructure (toward token-based AAI)
Globus-free does not imply X509-free (e.g. dCache supports X509 w/o Globus)
Very hard to have the whole of WLCG independent from Globus in ~1 year, while it is well possible for OSG. Need to interoperate.
Fully X509-free WLCG is a LS3 (tight) target. Tokens and X509 need to interoperate in the next years
WLCG Ops Coord and OSG will draft a multi-year plan, focusing initially into the Globus decommissioning. To be reported at the WLCG MB.
Periodic meetings and hackathons. Leverage existing opportunities e.g. the ESCAPE testbed.
Notes: <number>

## Slide 4
We all work better with a strawman to argue against:
March 2021: Baseline services for WLCG sites includes HTTP-TPC endpoint.
July 2021: IAM services available, including VOMS endpoint.
October 2021: All WLCG pilot factories have the ability to submit to CE using WLCG tokens.
December 2021: VOMS-Admin shutoff; IAM becomes authoritative identity provider endpoint (including VOMS endpoint).
January 2022: OSG ends support for Grid Community Toolkit. Globus GridFTP support no longer required at WLCG sites.
March 2022: Baseline services for WLCG sites include token support for HTTP endpoints.
October 2022: Rucio transfers performed with token auth in production.
March 2023: Experiments stageout performed via tokens.
March 2024: X.509 client auth becomes optional.
2025 serves for schedule contingency.
Token transition must be done by 2025 to allow for experiments to complete their other HL-LHC activities.
Proposed timelines

## Slide 5
Archive Storage
Tape Storage:
Three frontend solutions in WLCG: CTA, dCache, StoRM
In the short term SRM will continue playing a role. FTS should hide the complexity of “stage+transfer” via SRM(dCache,StoRM) or xrootd(CTA)+HTTP
In the medium term, harmonise the tape access through a common REST API. The dCache bulk request API seems a good way to standardize. Will be followed up in DOMA general meeting in January
Archive storage does not need to be tape
Disk-based solution presented by KISTI
Storage TCO needs to be considered, particularly if the usage will increase (e.g. tape carousels)
The Archive Storage working group should be revamped. A discussion at one of the next GDBs?
Notes: <number>