## Slide 1: Top-Level Change Control (TLCC)
Process by which specific themes from SB2009 will be developed and refined
  Extension of established AD&I process
Formal acceptance as part of TD Phase 2 baseline
Open and transparent process

## Slide 2: Four Themes for TLCC
Average accelerating gradient
Single tunnel for Main Linac
  including HLRF solutions
Reduced RF power parameter set
  Including damping rings
Positron source location
Potential impact on physics scope

## Slide 3: Goals of TLCC
Technical
  Assessment of (technical) implications
  Impact across system interfaces
  Cost (& schedule) impact
  …
Stakeholder sign-off
  GDE
  Physics & Detector community (our customers)
  ILCSC
  FALC
keyword: consensus
Notes: First goal easy to define and straightforward
Second goal more ‘political’ and difficult.

## Slide 4: TLCC Process
Issue Identification
Planning
Beamline Assessment Workshops
Face to face meetings
Formal Director Approval
Change evaluation panel
Identify further studies
Canvas input from stakeholders
…
Open to all stakeholders
Plenary
Chaired by Director
keywords: open, transparent

## Slide 5: TLCC Process
This Workshop
Builds on and extends work done during 2009 ADI process
Generate plans/studies to be done in preparation for the BAWs
Issue Identification
  Planning
  Identify further studies
  Canvas input from stakeholders
  …

## Slide 6: TLCC Process
Beamline Assessment Workshops
  Face to face meetings
  Open to all stakeholders
  Plenary
Open plenary meeting
Two-days per theme
Two themes per workshop
  Two four-day workshops
Participation (mandatory)
  PM (chair)
  ADI team / TAG leaders
    Agenda organised by relevant TAG leaders
  Physics & Detector Representatives
  External experts
Achieve primary TLCC goals
  In an open discussion environment
Prepare recommendation

## Slide 7: TLCC Process
 | When | Where | What
WAB 1 | Sept. 2010 | KEK | Accelerating Gradient Single Tunnel (HLRF)
WAB 2 | TBD | TBD | Reduced RF power e+ source location
Beamline Assessment Workshops
  Face to face meetings
  Open to all stakeholders
  Plenary

## Slide 8: TLCC Process
 | When | Where | What
WAB 1 | Sept. 2010 | KEK | Accelerating Gradient Single Tunnel (HLRF)
WAB 2 | TBD | TBD | Reduced RF power e+ source location
Beamline Assessment Workshops
  Face to face meetings
  Open to all stakeholders
  Plenary
Physics and detector input / representation mandatory

## Slide 9: TLCC Process
Formal Director Approval
  Change evaluation panel
  Chaired by Director
Final formal step
Change Evaluation Panel
  Chaired by director
  Secretary
  PM(s)
  Peter Garbincius
  Ewan Paterson
  Other experts TBD
Checks
  Proposal for completeness
  Process was followed
Decision by Director
  Accepts – becomes baseline
  Rejects – sent back for further work
Notes: PM goal: make this final step a formality via the BAW mechanisms.

## Slide 10: Remaining Issues
Relationship to R&D
  Identifying relevant milestones for TLCC
  Defining “Acceptance Criteria” (PM responsibility)
  Remaining R&D beyond TLCC (risk-mitigation)
Planning & Logistics
  Being open and transparent enough
  Canvassing (and dealing with) input
    Beyond physical presence at the BAWs
…