## Slide 1
LCWS10 GDE Plenary Session
SB 2009
ILC CONVENTIONAL FACILITIES
AND SITING GROUP
A. Enomoto, V. Kuchler, J. Osborne

## Slide 2
“Is this the correct strategy…”
  SB2009 Proposals that have the Largest CFS Impact
    Single Main Linac Tunnel
    Central Region Reconfiguration
    KCS/DRFS Impacts on Surface Buildings and Tunnel Layout
  Reduction of Underground Volume
  Viability of Single Tunnel Life Safety and Egress Solutions
  Mechanical Systems May Become More Complicated in the Central Region – Review of Area System Criteria is Imperative

## Slide 3
“How Should We Improve Communication…”
  CFS has Scheduled CFS/Area System Workshops with Tentative Dates and Locations at LCWS10
    June 1-2, 2010 at KEK – DRFS Alternative Review
    July 12-13, 2010 at Daresbury – Area System Review w/Focus on e+ Source, Damping Ring and BDS
    Aug 2-3, 2010 at SLAC – Area System Review w/Focus on e- source, RTML, Main Linac
    Oct 18-22, 2010 at CERN – LC2010 - Dedicated Joint Parallel Session w/ BDS, MDI and Detector Groups
  CFS Will Also Continue to Utilize CFS Weekly Video/Webex Meetings for Focused Discussion with Specific Area Systems

## Slide 4
“What are the top concerns…”
  Further Progress in Mechanical and Electrical System Designs will Require More Detailed Criteria from Area Systems
    Criteria May not be Available
    Area Systems May not have the Resources to Develop the Criteria
    Criteria May Change as SB2009 Proposals are Incorporated into the New Baseline Design
  Resources are Limited and Specific Solutions for Electrical and Mechanical Design and Tunnel/Enclosure Dimensions will be Required for Each Region