## Slide 1: Ladder design status
Jun Hu

## Slide 2: Change interposer structure
Interposer
Sockets
FPGA board
Interposer
FPGA board
Flex
Flex
Internal detector
Rigid
Flex
Sockets
Interposer
Sockets
FPGA board
Interposer
FPGA board
Flex
Flex
Internal detector
Interposer

## Slide 3: Schedule
Item | Time
TAICHU test board v1.1 | 6.9 - 6.23
TAICHU standalone test | 6.24 - ？
Bonding and test with flex4 v1.1 | 6.30 – 7.23
Interposer board production | 6.13 - 7.11
Power board (light interposer) production | 6.13 – 6.30
Flex2 v1.3 production | 6.13 – 7.4
Flex2 v1.3+interposer+fpga test (first prototype) | 7.23 – 8.23
Optimize and batch production | 8.23-？
Final system test |