## Slide 1: Plan for DESY 2023
Tianya Wu
wuty@ihep.ac.cn
2023.04.06

## Slide 2: Preparation to DESY
Cofig masking again
RESET+Cofig masking +Loading DAC
Testbeam: 11-April-2023 to 23-Apri-2023, fly to DESY on 9th April
Prototype：Verified by damage flex or dummy flex, support of interposer and FPGA is under installing
Telescope： Full structure was verified
Firmware：Stable one was verified by 90Sr
DAQ：Online hitmap of ladders was done
Next step:
1) Replace baseline prototype with good ladders
2) Test more ladders with DAQ to optimize software

## Slide 3: 90Sr Hitmaps from one ladder
Test with old version FPGA

## Slide 4: 90Sr Hitmaps from one ladder
Test with new version FPGA and full architecture

## Slide 5: 90Sr Hitmaps from one ladder
Test with new version FPGA and full architecture

## Slide 6: 90Sr Hitmaps from one ladder
Test with new version FPGA and full architecture

## Slide 7: Status of Flexes
Cofig masking again
RESET+Cofig masking +Loading DAC
Status of flex
8 good ladders are ready, 1 ladders are under installing
5 flexes will do wire-bonding today
6 Wafers are thinning and dicing in company, will be sent today
Status | Wafers | Total flex | Damage flex | Flex with one chip work | Flex with 2 chip work | good ladders
Quantity | 1(W8) | 37 | 7 | 5 | 21 | 8
Tagets | - | - | - | - | - | 10

## Slide 8
Thanks for your attention!