## Slide 1: CEPC calorimetry status and updates
Haijun Yang (SJTU), Jianbei Liu (USTC), Yong Liu (IHEP)
July 16, 2024

## Slide 2: Status and updates in July 16
CEPC calorimeter TDR meeting in July 12, 2024 (minutes)
  Agenda: https://indico.ihep.ac.cn/event/22870/
Major updates
  Simulation of beam backgrounds for crystal calorimeter
    Updates for regions within +/- 7m from IP
    Signal integration time window: needs better modeling in simulation (experiences from BES3)
  Cooling for crystal calorimeterß
    Ongoing FEA; temperature difference to be within (a first target for given space constraints)
  HCAL mechanics designs
    Barrel module inter-connection; tile geometry in endcap, will focus on trapezoid shape
  HCAL in CEPCSW
    Barrel geometry completed, crosschecks done for insensitive area ratio (<1%)
    Endcap sensitive volume (tile geometry) implemented; endcap absorber to be done
    Digitization implemented and first crosschecks done (based on experiences of AHCAL beamtests)

## Slide 3: Status and updates in July 9
CEPC calorimeter TDR meetings: in recent two weeks
  June 28, 2024: https://indico.ihep.ac.cn/event/22868/ (minutes)
  July 5, 2024: https://indico.ihep.ac.cn/event/22869/ (minutes)
Major updates
  Beam backgrounds
    First simulation results on beam backgrounds in barrel crystal ECAL: occupancy, rate
  Mechanics
    Crystal ECAL: FEA results on BGO stress and deformation, simulation with active cooling
    HCAL barrel: inter-connection of modules, supporting structures
    HCAL endcap: first mechanical design, FEA results on absorber stress/deformation
  Software (CEPCSW)
    Crystal ECAL endcap geometry implemented, crosschecks
    HCAL barrel geometry and digitisation implemented, ongoing crosschecks
    HCAL endcap geometry: a first design proposed, to be optimised and implemented
    PFA performance checks (with a focus on tracking performance)

## Slide 4: CEPC RefDet TDR: outline of calorimetry parts (July 9)
General introduction: motivations, requirements, particle-flow-oriented calorimeters
Calorimeter option selection for CEPC reference detector
  Brief overview of existing technology options including prototypes and beamtests
  ECAL: silicon-tungsten (SiW), scintillator-tungsten (ScW), segmented crystals
  HCAL: plastic scintillator (AHCAL), glass scintillator (GSHCAL), RPC based (SDHCAL)
  Criteria in 3 major aspects (performance, cost and technical readiness level → comparisons of existing options on the table (→ review under a dedicated mini-workshop)
  Conclusion on baseline options for ECAL and HCAL, respectively (with arguments and discussions)
ECAL/HCAL baseline option
  Detector design and technical specifications for physics requirements
    Detector modules and units; front-end and back-end electronics, trigger logics (→ crossref to related chapters)
    Mechanics: system integration of modules, active cooling system
  Simulation: EM/had. performance of single particles, performance of selected phys. benchmarks
  Prototype and beamtests: key issues that have been already addressed
  Further discussions: critical issues to be addressed in near and long future R&D activities
    (Open)critical issues: e.g. calibration schemes, radiation damage and mitigation schemes