## Slide 1: Progress and plan of DAQ and SC
Tingxuan Zeng, Sheng Dong, Si Ma
2024-11-04

## Slide 2: CGEM DAQ
Designed the hardware deployment
Installed and tested of the New Serial Port Server
  NP5650-16
Integration of FEE configuration is almost complete, still some functions that need to be refined with FEE experts.
  Config GEMROCs in FEM module instead of
  front readout module.
Help to run the system to provide trigger signals from EMC.

## Slide 3: Next plan
Cabling, 1~2 day
Software configuration adjust, 1~2 days
  1 VME crate -> 2 VME crate
begin commissioning with the detector once the system is available for our use.