## Slide 1: Cost estimation breakdown discussed
All sub-detector & common electronics should be estimated in a unique standard
Breakdown scheme discussed
  ASIC Production (Wei/Yan):
    Mask tapeout, mass prod, dicing/packaging/test fees, yield factor.
  FEE Module(Jun/Jie):
    Design, mass prod, soldering, sockets, spare parts strategy
  Common block (Jun/Di)
    Data Link Module, FEE Power Module
  BEE PCB (Jun/Jie):
    FPGA/RAM-centric design, mass production linked to fiber count, soldering, QA/QC
  Cabling (Chang/Di):
    Flex/twisted-pair/coax cables, installation sockets, on/off- detector cabling strategy
  Crates & Racks (Jie):
    Standard crates/racks, cabling in electronics room
Cost estimation tasks allocated
  Will come up for a summary in 2 weeks

## Slide 2: Other works
TDR text & architecture tuned according to the feedback opinion
Co-discussion with NDL SiPM vendor & ECAL
  Signal discretization problems also new to NDL
    Due to the discrepancy between the long BGO scintillation time and fast SiPM response
  Suggest try with additional Cd – unclear of feasibility
A Specification list of ChoMin ASIC ready for co-sign by electronics/detectors
A review of 4 chips will be held this Wednesday & Thursday
  Data link
  FEE Power
  OTK ASIC
  SiPM ASIC