## Slide 1: TDAQ R&D Working Plan
Fei Li
IHEP
2026.6.3

## Slide 2: Overall Project Objectives
Build a small-scale system to validate the TDAQ design in TDR
  Trigger electronics prototype development
  Typical algorithms @FPGA
Research into new technologies and methods
  GPU acceleration
  ML algorithms
  AI Application
Study on High-luminosity Z-mode TDAQ solution
CEPC relationship: Validation of key technologies

## Slide 3: Sub-project description
Simulation and Study of Trigger Algorithms
  Conduct in-depth simulations of detector-specific trigger algorithms,
  Assess system throughput and real-time processing performance,
  Further ML and AI algorithms.
High-Speed Data Transmission Technology for Trigger Electronics
  Develop high-speed data transmission interfaces operating at line rate 16-25 Gbps,
  Deliver parallel computing resources optimized for trigger processing,
  FPGA-based RDMA readout protocol.
Distributed High-Bandwidth Parallel Computing Solutions
  Distributed computing frameworks with terabit-per-second data transmission capabilities,
  Heterogeneous parallel processing architectures.

## Slide 4: Current status
Project schedule and manpower, no other real institution join yet
  Hardware/FPGA: 2026 first version/2027 second version/2028 small-system
    Jingzhou Zhao, 1 PHD student(-2028)
    Sheng Dong/Hongyu Zhang, 1 PHD student (-2027)
  Alogorithm/Software 2026-2027
    Fei Li/Xiaolu Ji/Boping Chen, 1 PHD student(-2027)/1 Master student(-2028)
Funding availability
  IHEP Innovative project: software, 200k/600k￥, 2024-2026
  NSFC Youth Fund C: RDMA, 300k￥,2026-2028
  IHEP Innovative project: simulation/algorithms, 200k￥, 2026-2028(not yet)
  New application: 3M￥, 2026-2030